## Slide 1: Migration Command & Control: Consultation Framework Liz Walsh
This presentation provides an overview for Communication Providers on the continuing Migration Command & Control consultation following the conclusion of the Requirements Capture Phase

## Slide 2: Migration Command & Control: Consultation Framework
Requirements Capture
CONCLUDED
May 06
Jan 06
2 multi-lateral workshops
  17/01/06
  14/03/06
Formal Consultation (04/04/06 – 26/04/06
War gaming
Implementation
PHASE 1
PHASE 2 - OPEN
July 06
PHASE 3 - PLANNED
War game development
Systems & Measurement
Fault Diagnostics & Service Management
Fallback Criteria & Go/No Go criteria
Scheduling & PEWs
Approach:
multi-lateral workshops for each area
BT Proposal published post workshop for formal consultation
Nov 06

## Slide 3: Consultation Timeline
Scheduling & PEWs:
  Multilateral Workshop 18/05/06
  BT Proposal Issued 02/06/06 (Consultation opens)
  Consultation Closes 23/06/06
  Closure Report 05/07/06
Fallback Criteria & Go/No Go Criteria
  Multilateral Workshop 23/05/06
  BT Proposal Issued 09/06/06 (Consultation opens)
  Consultation Closes 30/06/06
  Closure Report 12/07/06
Fault Diagnostics & Service Management (during End Customer Migration)
  Multilateral Workshop 24/05/06
  BT Proposal Issued 09/06/06 (Consultation opens)
  Consultation Closes 30/06/06
  Closure Report 12/07/06

## Slide 4: To be confirmed:
War gaming Workshop – anticipated mid July
Systems and Measurement – anticipated mid/late July
  Focus on measuring individual migrations