## Slide 1: Mass Migration Command & Control: Scheduling & PEWs Thoughts on principles Jeremy Randles & Keith Flack
This presentation provides some simple principles and thoughts by BT Wholesale for discussion with Communication Providers on Scheduling & PEWS to facilitate the development by BTW of a proposal to manage these activities initially for Pathfinder and subsequently (subject to review) for Mass Migration

## Slide 2: Migration Activity
process
4 major stages of transfer
  Preparation
    Installing the TAM / TCP (Shoe)
  Grooming
    PSTN & ISDN Voice
    Broadband
  Voice transfer to 21CN ‘On the Night’
  BB transfer to 21CN ‘On the Night’
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3
Very Complex Programme ! Migrating all customers at some point
Quarterly Updates Current Plan of Record Change Process applies
Build on information contained within NIPP/LLU portal
Aiming to provide 6 month-out view of the w/c dates
Reasonable timeframe for “on the night” Underpinned by the Standard PEW Process
MCC (Migration Control Centre) will issue PEWs Standard PEW process & change control for grooming / plug fitting
Migration Schedule
Notes: The programme is very complex but we WILL be migrating all customers at some point, so we really only want to concentrate on key important changes. We’ll aim to update quarterly on the NIPP/LLU portal & to provide week commencing dates at 6 months out. The new MCC will control the “on the night” via the well known PeW process.

## Slide 4
https://Web.Portal
Night of Voice & BB Migrations
Grooming Window
Fitting the transfer “plugs”
“Night of” Changes – related to the PeWs
CRs where you have major issues
MCC managed PeW Change Process
Updates on go/no-go & “success!”
Communication & Migration Management
Probably not for early Pathfinder
This information by some means
Notes: We’re intending to create a new web portal (or extension to existing) for you to gain updates from the MCC related to Night of, Grooming & fitting plugs at each site. Any “night of” changes will be managed via the well known PeW process. The portal will also provide go/no-go information & an indication of success !

## Slide 5: 21CN Principles
PEWs used to underpin the Migration Schedule
Retain as much of BAU PEW processes as possible
Enable CPs to distinguish between 21CN PEW & BAU PEW
High priority / Blue light services also informed in parallel
This is in line with the Requirements identified in the Requirements Capture Phase

## Slide 6: 21CN PEW principles
CPs receive PEWs approximately 14 calendar days out
  for work which will result in a significant service interruption
  via email notification
For PSTN & ISDN:
  general notification against a number range/1141 code
  generally notified in Concentrator Unit
For Broadband:
  general notification against a location
  referred to BBCR for additional information
  Broadband SPs also receive information on the individual service ID/cct ref through the BBCR system

## Slide 7: How it is seen
At each of 4 stages:
Advanced Notice:
Through Programme / Migration Schedule
Detailed Notice:
PEW (- 14 calendar days)
  existing contact lists & distribution methodology (email notification)
  different Transfer Engineering ‘look’
additional BB information available through BBCR
  Preparation
  Grooming
  Voice transfer
  BB transfer
Notes: <number>
<footer>
<header>
<date/time>

## Slide 8: Summary
  Preparation
  Grooming
  Voice transfer
  BB transfer
External OLO / SP / etc...
TE Migration Schedule
Web portal
process
Blue lights
BB & voice
PEW Notification
E-mail
-14 days
Voice:
1141 codes.
Number Ranges
BB:
1141 codes
BB
BBCR
Www.BTW.com
0 days
Cct Nos affected
Notes: <number>
<footer>
<header>
<date/time>

## Slide 9: Open Forum
Notes: <number>
<footer>
<header>
<date/time>